Project Delta milestone is delayed by 2 weeks due to API dependency.

Mitigation: parallelize QA and increase integration support bandwidth.